Agile Plan

Week 2 – 5 hours individually (2 in lab)

* Group will meet up and discuss changes that have to be made to the working agreement (30 minutes on Wednesday)
* Ashu will fix and print the working agreement after we meet.
* Bin and Arek will look at lectures notes to understand merging and branching
* We will all attend the class on Thursday to learn about merging and branching
* Jack will create the team repository (environment) after Thursday’s lecture

Week 3 - 5 hours individually (2 in lab)

* Jack will look at lecture notes on prioritization slides and make notes to discuss on Wednesday’s Scrum meeting.
* Ashu will look at estimation slides and make notes to discuss on the Scrum meeting.
* Arek will apply story points to 3 user stories.
* Rex will look at the next 5 user stories and assign story points based on Arek’s previous 3 stories.
* Bin and Jack will prioritize and pick user stories to do in sprint 1.

Week 2

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Task number | Task Description | Who | Dependencies | Hours |
| 1 | Meet up to discuss changes that have to be made to the working agreement | Group |  | 30 min |
| 2 | Fix and print the new agreement | Ashu | 1 | 30 min |
| 3 | Look at lecture notes about merging and branching | Bin & Arek |  | 2 hours |
| 4 | Revise Estimation slides and make notes | Ashu |  | 1 hour |
| 5 | Revise prioritization slides and make notes | Jack |  | 1 hour |
| 6 | Meet up on Wednesday and revise everyone’s notes so everyone has an understanding of the topics | Group | 3 & 4 & 5 | 1 hour |
| 7 | Attend class on Thursday to get a further understanding of merging and branching | Group | 3 | 1 hour |
| 8 | Create a group repository | Jack | 7 | 30 min |

Week 3

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Task number | Task Description | Who | Dependencies | Hours |
| 1 | Meet up in class on Monday to make sure everyone understands last week’s notes | Group |  | 2 hours |
| 2 | Prioritize the user stories | Bin & Jack |  | 2 hours |
| 3 | Assign story points to 3 user stories | Arek | 2 | 2 hours |
| 4 | Assign story points to the other 5 user stories | Rex & Ashu | 3 | 2 hours |
| 5 | Create plan for Sprint 1 | Group | 3 & 4 | 2 Hours |